|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project Timeline Estimate** | | | | | |
| **Project:** Twitter Clone Project (Remote Office) **Candidate/Developer:** Muhammad Haseeb Farooq Khan **Email:** haseeb999khan@gmail.com | | | | **Delivery:**  15-09-2023 | |
| **Deliverables** | | **Estimate** | |  |  | **Reserve** |
| **Database** (installation, configuration, setup etc.) | | 50 mints | |  |  | +/- 10 mints |
| **Back-end/Server**(installation, configuration, setup, schema, wire-frame, API development etc.) | | 5 hrs | |  |  | +/- 1 hrs |
| **Front-end/Client**  (installation, configuration, setup, user interface development,  API integration etc.) |  | **Initial setup and configuration** | 30 mints |  |  | +/- 10 mints |
|  | **Auth**  (complete UI + API integration) | 2.5 hrs |  |  | +/- 30 mints |
|  | **Timeline**  (complete UI + API integration) | 3 hrs |  |  | +/- 30 mints |
|  | **Tweet Details**  (complete UI + API integration) | 1.5 hrs |  |  | +/- 30 mints |
|  | **Own User Profile**  (complete UI + API integration) | 2 hrs |  |  | +/- 30 mints |
|  | **Own User Profile**  (complete UI + API integration) | 2 hrs |  |  | +/- 30 mints |